## Slide 1: Project Management with XPrince
www.cs.put.poznan.pl/jnawrocki/require
Requirements Eng. & Project Management
Lecture 11
Jerzy Nawrocki
„Trabrennen” in Austria

## Slide 2: Software Crises
L
O
O
P
ate
oor quality
ver budget
vertime
The LOOP syndrome
Loop
Loop is dangerous.

## Slide 3: Disciplined approach
More discipline!
Requirem.
Design
Coding
Testing
ISO 9000
IEEE Std
IEEE Std
IEEE Std
1
2
3
4
5
CMM

## Slide 4: Disciplined approach to project management
1975: PROMPT, Simpact Systems Ltd
1979: PROMPT becomes a standard of CCTA
Managing Successful Projects
with PRINCE 2
1989: CCTA introduces PRINCE
CCTA = the Central Computer and
Telecommunications Agency, UK
1996: CCTA publishes PRINCE2
PRINCE =
PRojects IN Controlled Environments

## Slide 5: Too much discipline kills initiative and flexibility

## Slide 6: Agile software development – 90s
People & communication
Customer collaboration
Responding to change
Tommorow or never!
O K
Working software

## Slide 7: XP
Tom DeMarco
"XP is the most important movement in our field today."
Extreme Programming (XP) =
a lightweight (agile)
software development methodology

## Slide 8: XP
Interesting practices of XP:
strong customer orientation
increments & short releases
test-first coding
refactoring
planning game etc.

## Slide 9: XP
Frederick P. Brooks
IBM OS/360 Manager (1964-65)
No silver bullet!

## Slide 10: Weaknesses
Discipline (Celebrity )
Agility (XP)
Excessive paper work
Slow decision process
Low flexibility
Change-resistance
Assumption of on-site customer
Lack of written documents
Too short planning perspective

## Slide 11: The solution
Addison-Wesley, 2004.
Barry Boehm
Richard Turner
Balancing Agility
and Discipline
A Guide for the Perplexed
„every successful venture in a changing world requires both agility and discipline”

## Slide 12: XPrince origins
XPrince
eXtreme Programming
in controlled environments
XP
PRINCE 2
Rational Unified Process

## Slide 13: Presentation Plan
Introduction
Team Structure
Project Lifecycle
„Trabrennen” in Austria

## Slide 14: Presentation Plan
Introduction
Team Structure
Project Lifecycle
„Trabrennen” in Austria

## Slide 15: XP Team

## Slide 16: XP Team
Customer
Coach
Tracker
Tester
Programmers

## Slide 17: Management Team in PRINCE 2

## Slide 18: Management Team in PRINCE 2
Project Board
Senior user
Executive
Senior Supplier

## Slide 19: Management Team in PRINCE 2
Project Board
Senior user
Executive
Senior Supplier
Project Manager
Report
Plan

## Slide 20: Management Team in PRINCE 2
Project Board
Senior user
Executive
Senior Supplier
Project Manager
Project Assurance
Report
Plan

## Slide 21: Management Team in PRINCE 2
Kierownik Zespołu
Kierownik Zespołu
Project Board
Senior user
Executive
Senior Supplier
Project Manager
Project Assurance
Team Manager
Project Support
Report
Plan
Report
Work pack.

## Slide 22: Roles in RUP

## Slide 23: Roles in RUP
Project Manager
Tester
Developer
Analyst
Architect

## Slide 24: XPrince Team

## Slide 25: XPrince Team
XP
Prince 2

## Slide 26: XPrince Team
XP
Prince 2
Kierownik Zespołu
Kierownik Zespołu
Project Board
Senior user
Executive
Senior Supplier
Manager = Coach
Project Assurance
Developers
Architect = Coach
Analyst=Client

## Slide 27: Presentation Plan
Introduction
Team Structure
Project Lifecycle
„Trabrennen” in Austria

## Slide 28: PRINCE 2 Lifecycle

## Slide 29: PRINCE 2 Lifecycle
16.10 | 27.11 |  | 23.01 | 8.04 | 27.05 | 17.06 | 1.07
Starting Up a Project | Initiating a Project |  | Stage 1 | Stage 2 | Stage 3 | Stage 4 | Closing a Project

## Slide 30: XP Lifecycle

## Slide 31: XP Lifecycle
Release 2
Release 1
Increment 1
Increment 2
Increment 1
Increment 2

## Slide 32: RUP Phases

## Slide 33: RUP Phases
Inception
Elaboration
Construction
Transition

## Slide 34: XPrince Lifecycle

## Slide 35: XPrince Lifecycle
16.10 | 27.11 | 23.01 | 8.04 | 27.05 | 17.06 | 8.07
Starting Up a Project | Aim and Scope | Architecture | Release 1 | Release 2 | Release 3 | Closing a Project
 | Business Modelling | Increment 1 | Increment 1 | Increment 1 | Increment 1 | 
 | Scope Elabor. | Increment 2 | Increment 2 | Increment 2 | Increment 2 | 
 |  |  | Transition | Transition | Transition | 
SU
IP
Stage
CL
Stage
Stage
Stage

## Slide 36: Summary
At last!
Agile Allience’s Manifesto
Agility vs. discipline
Team structure in XPrince
Project life cycle in XPrince

## Slide 37: Questions?
?
Notes: <number>